# Project Schedule – Personal Expense Tracker

| Week | Task |
| --- | --- |
| Week 1 | Project discussion and idea definition |
| Week 2 | Identify user needs and system requirements |
| Week 3 | Write project requirements and create basic wireframes |
| Week 4 | Design UI layout for main screens |
| Week 5 | Review and improve UI/UX design |
| Week 6 | Setup development environment and create project template |
| Week 7 | Design database structure for storing expenses |
| Week 8 | Prepare implementation structure and connect database |
| Week 9 – Week 11 | Implement core features: Add Expense, View Expenses, Edit/Delete Expenses, Expense Categories and Filtering |
| Week 12 | System testing and debugging |
| Week 13 | Final testing, documentation preparation, and presentation |